Proposed plan for clean-up of open dump sites

resulting from clandestine Marijuana grows on the

Hoopa Valley Indian Reservation.

There are several open dump sites within the Hoopa Valley Indian Reservation (HVIR) that are the result of clandestine marijuana grow operations linked to the Mexican cartel.  These operations typically include a base camp, water developments, grow plots and trash piles including open pit latrines.  When these operations are abandoned, they are left with scattered piles of trash, pits of human waste and hundreds of feet of black plastic pipe used for water distribution.  Trash includes propane tanks, pesticides and batteries.

This plan proposes to clean-up two sites located in the upper Mill Creek watershed of the HVIR (Figure 1).  Both sites were located by Hoopa Tribal Forestry personnel during routine forest management activities.  Both sites are typical of marijuana grow operations as described above.  However, both sites are of added concern because they include boxes of animal poison.  Most boxes are empty but some are unused and deteriorating poison onto the ground.

Site #1 is located about 8 miles from the Tribes waste transfer station following a network of logging roads (Figure 2).  Site #2 is located 13 miles from the WTS on the same network of roads (Figure 3).

Clean-up of both sites will require fuel to transport crews, supplies and equipment, contractor garbage bags, a minimum 4 person crew and rental for a trash bin for loading and transport out of the Reservation. Estimated cost for clean-up of the two dump-sites is $15,500.